The schedule plan that I created to follow, certain tasks I was on time but there was some that required a lot of time, so I had to spend more days to finish it. The introduction I had to leave it for last since it made much more sense to start from the other sections. The literature review it took me only 3 days to finish it, so I saved time for other tasks. The prototype took me about 3 weeks to finish it since I had other assignments to do. Although I had finished the paper before the dates mentioned in the schedule plan, I managed to finish the prototype on time. The Resubmission of New SOI I started it after the mentioned date on the schedule plan since I had to do some corrections on the paper. Managed to finish the SOI before the deadline.